AGENT LATTICE

Technical Stack & Migration Plan

From cc-wf-studio fork to standalone product. What to keep, what to change, and what to build.

|  | Details |
| --- | --- |
| Base Repo | breaking-brake/cc-wf-studio (AGPL-3.0) |
| Current Stack | TypeScript 5.3, React 18.2, React Flow, Zustand, VSCode Extension API |
| Target | Standalone web app + optional IDE extensions |
| Date | February 2026 |

# 1. What cc-wf-studio Uses Today

Understanding the existing stack is essential before making changes. Everything in the current project runs inside VSCode’s extension host architecture, which means the frontend (React) lives inside a webview panel and communicates with the backend (Node.js extension host) via postMessage.

| Layer | Current Technology | Keep / Change / Remove |
| --- | --- | --- |
| UI Framework | React 18.2 with React Flow | KEEP – core product identity |
| State Management | Zustand | KEEP – lightweight, performant |
| Canvas | React Flow (node graph editor) | KEEP – mature, extensible |
| Language | TypeScript 5.3 | KEEP – upgrade to 5.5+ |
| Host Platform | VSCode Extension API 1.80+ | CHANGE – extract to standalone |
| Build System | VSCode extension bundler | CHANGE – move to Vite |
| Linting/Formatting | Biome | KEEP – fast, modern |
| Workflow Format | JSON (.vscode/workflows/) | KEEP – extend schema |
| MCP Integration | MCP SDK client services | KEEP – expand |
| AI Editing | Claude Code CLI via child_process | CHANGE – multi-model API |
| Compiler Target | .claude/agents/ and .claude/commands/ | CHANGE – multi-target |
| i18n | VSCode env.language (5 languages) | KEEP – expand |
| Sharing | Slack integration + JSON export | KEEP – expand |

# 2. Phase 1: Foundation (Months 1–3)

The goal of Phase 1 is to extract the core value from the VSCode extension into a standalone web application while keeping the canvas and compiler working. No new features — just a clean architectural migration.

## 2.1 Extract from VSCode → Standalone Web App

This is the single biggest architectural change and should be done first. The current code has two halves: the extension host (Node.js, talks to file system and CLI) and the webview (React, the actual UI). Your job is to make the webview self-sufficient.

Web App Shell

| Technology | Why | Replaces |
| --- | --- | --- |
| Vite 6+ | Fast builds, native ESM, excellent React support, great DX. Much simpler than Webpack or the VSCode bundler. | VSCode extension bundler |
| React 18.3+ | Already used in the webview. Just upgrade and remove VSCode webview wrapper. | React 18.2 (webview) |
| React Router v7 | Client-side routing for multi-page app (editor, templates, settings, docs). | Single webview panel |
| TypeScript 5.5+ | Upgrade for better type narrowing and performance. | TypeScript 5.3 |

What to Remove

- VSCode Extension API imports and all postMessage bridge code

- Extension host process (src/extension/) — extract useful logic into shared services

- VSCode-specific commands, menus, and contribution points

- .vscodeignore, vsc-extension-quickstart, extension manifest

What to Extract and Reuse

- The entire React Flow canvas component tree (src/webview/src/components/)

- Zustand stores (src/webview/src/stores/) — these are the workflow state

- The workflow JSON schema and serialization/deserialization logic

- The compiler/exporter that generates .claude format output

- MCP tool schema parsing and node generation logic

- i18n string tables

## 2.2 State Management

| Technology | Purpose | Notes |
| --- | --- | --- |
| Zustand + Immer | Workflow graph state, node data, connections | Already in use. Add Immer middleware for immutable updates and undo/redo. |
| Zustand persist | Save workflows to browser storage | Replace file system reads/writes with IndexedDB persistence. |
| Zustand devtools | Debug state changes during development | Free with Zustand, just enable middleware. |

## 2.3 Styling

| Technology | Why | Notes |
| --- | --- | --- |
| Tailwind CSS 4 | Utility-first, fast iteration, great for component-heavy UIs. | The current UI uses inline styles. Tailwind provides consistency. |
| Radix UI primitives | Accessible, unstyled component primitives (dialogs, dropdowns, tabs). | Already partially adopted in cc-wf-studio (recent Radix migration PR). |
| Custom design tokens | Color palette, spacing scale, typography for Agent Lattice brand. | Define as CSS variables, reference in Tailwind config. |

## 2.4 Multi-Model Compiler — First Pass

In Phase 1, the compiler stays simple: keep the existing .claude output target working, and add one more. OpenAI Assistants format is the best second target because it’s well-documented and validates the multi-target architecture.

Compiler Architecture

- Graph Analyzer: Topological sort, cycle detection, dependency resolution. Already partially exists in the export logic.

- Model Registry: JSON config files declaring each model’s capabilities (tool use, structured output, vision, context window). Start with Claude and GPT-4o.

- Target Emitters: Pluggable functions that take the analyzed graph + model config and produce output. Each target is an independent module.

| Target | Output Format | Phase |
| --- | --- | --- |
| .claude (agents/commands) | Markdown files in .claude/ directory | Phase 1 (existing) |
| OpenAI Assistants | Assistant API JSON config | Phase 1 (new) |
| Portable JSON | Agent Lattice universal workflow format | Phase 1 (new) |
| LangGraph (Python) | Python module with graph definition | Phase 2 |
| CrewAI | Python crew/agent/task definitions | Phase 2 |
| Raw API sequence | Multi-language API call templates | Phase 2 |
| n8n / Make.com | Platform-specific workflow JSON | Phase 3 |

## 2.5 Node Library Expansion

cc-wf-studio has 5 node types: Prompt, Sub-Agent, Conditional, MCP Tool, Skill. In Phase 1, expand to approximately 15–20 node types across the core categories. Each node type needs a schema definition (inputs, outputs, config fields), a visual component, and a compiler handler.

Phase 1 Node Types (15–20 nodes) Core AI: LLM Call, Prompt Template, System Instruction, Few-Shot Bank Logic: Conditional Branch, Switch/Case, Loop, Error Handler Data: Input Form, File Reader, API Call (REST), JSON/CSV Parse Output: Text Response, File Writer, Webhook Push Agent: Sub-Agent Spawn, Human-in-the-Loop Gate

## 2.6 Phase 1 Full Stack Summary

| Layer | Technology | Status |
| --- | --- | --- |
| Language | TypeScript 5.5+ | Upgrade |
| UI Framework | React 18.3+ | Upgrade |
| Canvas | React Flow 12+ | Keep |
| State | Zustand + Immer | Keep + extend |
| Routing | React Router v7 | New |
| Build | Vite 6+ | New (replaces VSCode bundler) |
| Styling | Tailwind CSS 4 + Radix UI | New |
| Linting | Biome | Keep |
| Storage (local) | IndexedDB via idb | New (replaces file system) |
| Compiler | TypeScript compiler engine | Refactor + extend |
| Model Registry | JSON config + TS interfaces | New |
| i18n | i18next | New (replaces VSCode env.language) |
| Testing | Vitest + React Testing Library | New |

# 3. Phase 2: Intelligence (Months 4–6)

Phase 2 makes the product smart. The architecture from Phase 1 is solid; now you make the compiler adaptive, add real-time execution, and build the features that differentiate Agent Lattice from everything else.

## 3.1 Backend Infrastructure

Phase 1 is a client-only app. Phase 2 adds a backend for user accounts, workflow storage, and execution runtime.

| Technology | Purpose | Why This Choice |
| --- | --- | --- |
| Next.js 15 (App Router) | Full-stack framework, API routes, SSR where needed | React ecosystem, great DX, handles both frontend and API layer |
| PostgreSQL | User accounts, workflows, templates, execution logs | Proven, scalable, excellent JSON support for workflow storage |
| Drizzle ORM | Type-safe database queries | Lightweight, TypeScript-native, fast migrations |
| Auth.js (NextAuth) v5 | Authentication (OAuth, magic link, SSO) | Framework-integrated, supports dozens of providers |
| S3 / R2 (Cloudflare) | File storage for uploaded assets, large workflows | Cheap, fast, CDN-backed |
| Redis / Upstash | Session cache, rate limiting, job queues | Fast in-memory store for execution state |
| BullMQ | Background job queue for workflow execution | Robust, Redis-backed, handles retries and scheduling |

## 3.2 Model-Adaptive Compiler

The compiler becomes intelligent. When the user switches the target model, the compiler re-evaluates the entire workflow and restructures prompts to play to each model’s strengths.

- Model capability matrix: Each model declares features (tool_use, structured_output, vision, json_mode), context window, and prompt format preferences.

- Context budgeting: For smaller context windows, the compiler automatically adds summarization steps or chunks few-shot examples.

- Prompt format adapters: Claude gets XML-tagged system prompts. GPT-4o gets function-calling schemas. Llama gets chat templates with [INST] markers.

- Live preview panel: Side-by-side view of compiled output for 2+ models simultaneously. Shows exactly how the same workflow compiles differently.

## 3.3 Execution Runtime

| Component | Technology | Purpose |
| --- | --- | --- |
| Workflow Runner | Custom TypeScript engine on BullMQ | Executes compiled workflows step-by-step |
| LLM Gateway | Unified API client (Vercel AI SDK) | Single interface to Claude, GPT, Gemini, etc. |
| Live Logs | Server-Sent Events (SSE) | Stream execution progress to the canvas in real-time |
| Sandbox | Docker / Firecracker (future) | Isolated execution for untrusted workflows |

## 3.4 Additional Phase 2 Technologies

| Technology | Purpose |
| --- | --- |
| Vercel AI SDK | Unified streaming LLM calls across providers (Claude, GPT, Gemini, Mistral) |
| Tiptap or Plate | Rich text editor for prompt template nodes (inline variables, formatting) |
| Yjs + Hocuspocus | Real-time collaborative editing (multiplayer canvas) |
| Zod | Runtime validation of workflow schemas, API inputs, node configurations |
| Sentry | Error tracking and performance monitoring |
| PostHog | Product analytics (open source, self-hostable) |

# 4. Phase 3: Ecosystem (Months 7–12)

Phase 3 turns Agent Lattice from a product into a platform. Plugin system, marketplace, enterprise features, and alternative deployment targets.

## 4.1 Plugin SDK

- Node Plugins: Schema definition (inputs, outputs, config) + compiler handler + React component. Published as npm packages.

- Model Plugins: Register new models with capability declarations and prompt format adapters.

- Target Plugins: New compiler output formats (Autogen, Semantic Kernel, custom enterprise formats).

- Integration Plugins: Connect to external services. Follows MCP conventions where possible.

## 4.2 Marketplace & Templates

| Technology | Purpose |
| --- | --- |
| Stripe / Lemon Squeezy | Payments for premium templates and marketplace revenue sharing |
| npm-style registry | Plugin distribution and versioning |
| GitHub OAuth + webhooks | Plugin publishing pipeline from repos |
| Algolia / Meilisearch | Search across templates and plugins |

## 4.3 Enterprise Features

| Feature | Technology |
| --- | --- |
| Team workspaces | PostgreSQL row-level security + workspace context |
| RBAC | Custom permission system (owner/admin/editor/viewer) |
| SSO (SAML/OIDC) | Auth.js enterprise providers + WorkOS |
| Audit logging | Append-only event log in PostgreSQL |
| Self-hosting | Docker Compose + Helm chart for Kubernetes |
| API access | REST API with API key auth for CI/CD integration |

## 4.4 Desktop & CLI

| Target | Technology | Purpose |
| --- | --- | --- |
| Desktop app | Electron (or Tauri for lighter weight) | Offline use, local file system, local model support |
| CLI compiler | Node.js binary via pkg or bun compile | Headless compilation for CI/CD pipelines |
| VSCode extension | Thin wrapper calling Agent Lattice web UI | For devs who want IDE-integrated editing |

# 5. Technology Timeline at a Glance

🟢 PHASE 1 — Foundation (Months 1–3) Vite 6 + React 18.3 + React Router v7 + TypeScript 5.5 React Flow 12 + Zustand + Immer (carried from cc-wf-studio) Tailwind CSS 4 + Radix UI (new styling system) IndexedDB via idb (replaces file system storage) Biome (keep) + Vitest (new testing) Multi-target compiler: .claude + OpenAI Assistants + Portable JSON Model registry: Claude + GPT-4o 15–20 node types across 5 categories i18next for internationalization

🟡 PHASE 2 — Intelligence (Months 4–6) Next.js 15 App Router (full-stack migration) PostgreSQL + Drizzle ORM + Auth.js v5 Redis/Upstash + BullMQ (job queue for execution) S3/R2 file storage Vercel AI SDK (unified LLM gateway) Model-adaptive compiler with live preview Yjs + Hocuspocus (real-time collaboration) SSE for live execution logs 30+ node types, 5+ compiler targets PostHog analytics + Sentry error tracking

🔵 PHASE 3 — Ecosystem (Months 7–12) Plugin SDK (node, model, target, integration plugins) Template marketplace with Stripe/Lemon Squeezy payments Enterprise: RBAC, SSO (WorkOS), audit logs, self-hosting Desktop app (Electron or Tauri) CLI compiler for CI/CD Docker Compose + Helm chart for self-hosted deployment 50+ node types, 8+ compiler targets Import/export compatibility with Make.com, n8n, Zapier

# 6. Key Technical Decisions

| Decision | Choice | Reasoning |
| --- | --- | --- |
| Web framework | Vite SPA (Phase 1) → Next.js (Phase 2) | Start simple and client-only. Add server when you actually need auth, storage, and execution. Don’t over-engineer day one. |
| Why not Next.js from day one? | Complexity budget | Next.js adds SSR, server components, and routing opinions you don’t need for a canvas-heavy SPA. Get the canvas right first in a simple Vite app, then migrate when you add backend. |
| ORM | Drizzle over Prisma | Drizzle is lighter, faster, and more TypeScript-native. Prisma’s codegen and client are heavier than needed. |
| LLM SDK | Vercel AI SDK | Unified streaming interface for all major providers. Handles tool use, structured output, and provider switching cleanly. |
| Styling | Tailwind over CSS-in-JS | Tailwind is faster to iterate with, produces smaller bundles, and pairs well with Radix for accessible components. |
| Real-time collab | Yjs over Firebase | Yjs is open source, self-hostable, and works with any backend. Firebase creates vendor lock-in. |
| Testing | Vitest over Jest | Vitest is faster, Vite-native, and has near-identical API to Jest. No configuration overhead. |
| Desktop | Electron (safe) or Tauri (ambitious) | Electron is proven and your app is already web tech. Tauri produces smaller binaries but has a steeper learning curve for system APIs. |

# 7. Your First Week

Concrete steps for day one through day seven.

- Day 1–2: Fork cc-wf-studio. Set up a new Vite + React + TypeScript project. Copy the webview React components (canvas, nodes, stores) into the new project. Get them rendering without VSCode.

- Day 3: Remove all postMessage bridge code. Replace VSCode file system calls with in-memory or IndexedDB storage. Get a workflow loading and displaying on the canvas.

- Day 4: Install Tailwind CSS 4 and Radix UI. Re-skin one node type with the new Agent Lattice design system. Validate the visual direction.

- Day 5: Extract the compiler/exporter into its own module. Define the Target interface (a function that takes a graph and returns output). Verify the .claude target still works.

- Day 6: Define the Model Registry interface. Create a JSON config for Claude Sonnet and GPT-4o with their capabilities. Wire the model selector into the toolbar.

- Day 7: Build a minimal OpenAI Assistants target emitter. Compile the same workflow for both Claude and GPT-4o. If both outputs look right, you’ve validated the entire architecture.

After week one, you have a standalone web app with a working canvas, two compiler targets, and a model registry. Everything after that is iteration.